ATTACHMENT F

CENTRAL SUBWAY PROJECT: Cost and Schedule Contingency Drawdowns – December 2013

|  | AT HOLD POINTS | QTR | Minimum Contingency Levels | Revised Levels |
| --- | --- | --- | --- | --- |
| 1A | Hold Point 1a – Tunnels 100% designed February 2011 (Actual) | 1Q11 | 280 | 280 |
| 1B | Hold Point 1b – CTS 100% designed June 2012 (Actual) | 4Q11 | 250 | 240 |
| 1C | Hold Point 1c – 40% Bid (Tunnel and CTS) | 2Q12 | 225 | 200 |
| 1D | Hold Point 1d – FFGA Award. October 2012 (Actual) | 3Q12 | - | 180 |
| 2 | Hold Point 2 – Commence CTS / UMS construction. (Actual June 17, 2013) | 2Q13 | 160 | 160 |
| 3 | Hold Point 3 – Demobilize Tunnels Expected June 2014 | 2Q14 | 140 | 140 |
| 4 | Hold Point 4 – Stations to platform levels (CTS/MOS) January 2017 | 1Q17 | 60 | 60 |
| 5 | Hold Point 5 – Complete CTS / Tunnels systems inst. July 2018 | 3Q18 | 25 | 25 |
| RSD | PMOC / FTA RSD | 4Q18 |  |  |
| CURRENT TOTAL CONTINGENCY $71.3 Million |